## Slide 1: User journey map (as-is)
Customer needs/ pain points
Journey phases
Change identified
Captures & logs change
Attempts to price
Seeks input / validation
Builds & submits change order
Approval / back-and-forth
Financial update & closure
Internal process/ root causes
Customer experience
Heavy reliance on spreadsheets and SME
No auto-pricing capability exists
Historical data not leveraged effectively
No built-in validation or recommendations
No transparency into assumptions
Needs fast, structured way to capture context
Needs quick, accurate pricing
Needs standardized, change order
Risk of missing details or context
No standard format for capture
Doesn’t know which cost drivers matter most
Duplicate entry across systems
Manual pricing is slow and complex
Rebuilds cost from scratch
Needs fast approval and clear status
No transparency into approval status
Back-and-forth delays
Financial systems updated separately
User Activity
Field supervisor notices scope change (e.g., extra work, site condition)
Takes photos, writes notes, may delay entering into system
Project Manager/ Estimator gathers inputs, opens Excel or estimating tools
Contacts subs/vendors, reviews past jobs, asks internal experts
Manually builds change order in PM tool or ERP
Sends to client, responds to questions, revises pricing
Approved change entered into ERP, reflected in billing
“We’ll deal with this later”
“Hope I captured everything”
“This is going to take a while”
“Is this price right?”
“This is tedious and risky”
“Why is this taking so long?”
“Finally done, but was it correct?”
Re-keying data required
Delayed financial synchronization
2-5 days
1-3 weeks
(complexity dependent)
3
4
5
6
7
1
2
Doesn’t immediately recognize full cost impact
Assumes it can be handled later
No clear urgency signal
Unsure if pricing is correct or complete
Relies on others for validation
Conflicting inputs from subs/vendors
Needs immediate reflection in financials
Delayed visibility into cost impact
Risk of mismatch between systems
Data not captured in structured format
Field capture not standardized across tools
Context not preserved
Reliance on human recognition
No structured trigger for change capture
No linkage to downstream impact
No seamless data flow
Disconnected systems (PM, ERP, estimating)
No single system of record
Version control issues
Manual approval workflows, email-based
No real-time tracking
Up to 2 weeks
Lack of shared cost intelligence

## Slide 2: User journey map template (to-be)
Journey phases
Phase
Phase
Phase
Phase
Phase
Phase
Phase
User Activity
Targets/ Goals and Changes necessary
3
4
5
6
7
1
2
<Time>
<Time>
<Time>